## Slide 1
DIVE Framework
Diagnose → Iterate → Validate → Evolve
AI Project Management for the Probabilistic Era
Vahid Hakami · May 2026

## Slide 2
The Problem
70%+ of AI projects never deliver expected value
Why?
We use deterministic frameworks (PMBOK, PRINCE2, Agile, SAFe) for probabilistic AI work.
AI isn't software: features aren't binary, requirements can't be fully specified upfront, and quality degrades over time.
The cost isn't engineering hours — it's GPU compute and API tokens.

## Slide 3
7 Core Principles
Principle 1
Data First, Code Second
Principle 2
Parallel Exploration Beats Sequential Certainty
Principle 3
Metric Contracts Replace Requirements Docs
Principle 4
Fail Fast, Fail Quantitatively
Principle 5
Governance Is Continuous, Not Periodic
Principle 6
Human-in-the-Loop Is a Design Constraint
Principle 7
Compute Is a First-Class Resource

## Slide 4
1. Data First, Code Second
No AI project begins with architecture.
Data audit is the first deliverable of every project
If the data doesn't contain signal, no model can save you
Mandatory Data Feasibility Gate before any model development
Exploratory Data Analysis (EDA) report with actionable findings
Data quality thresholds must be met before proceeding to Iterate

## Slide 5
2. Parallel Exploration Beats Sequential Certainty
The winning approach is unknown at project start.
Run 3–5 parallel experiment tracks simultaneously
Each track explores a different approach (architecture, features, data)
Each track has a fixed compute budget — no infinite experiments
Tracks converge when metrics are validated, not when a calendar says so
Weekly dashboard comparisons across all tracks

## Slide 6
3. Metric Contracts Replace Requirements Documents
Vague requirements are the #1 cause of AI project failure.
Metric Contract: signed agreement with precise, measurable thresholds
Example: "F1 ≥ 0.87 on held-out test set, latency ≤ 200ms"
Everything not in the Metric Contract is a wish, not a requirement
Contracts are signed by all stakeholders before Iterate phase begins
Reduces scope creep and stakeholder misalignment

## Slide 7
4. Fail Fast, Fail Quantitatively
Know when to kill a project — and treat it as a success.
Quantitative kill criteria are defined before any experiments start
Hit a gate without meeting metrics? The track is killed or redesigned
A kill is a success — it preserved compute budget and team focus
AI teams can't distinguish 'needs tuning' from 'fundamentally wrong'
DIVE provides the decision framework to make that call objectively

## Slide 8
5. Governance Is Continuous, Not Periodic
AI models degrade continuously — so must governance.
Traditional software stays working until changed
AI suffers from data drift, concept drift, and performance drift
DIVE mandates permanent monitoring for every production model
Living Governance Card tracks drift, retrains, and incidents
Quarterly governance reviews with stakeholders

## Slide 9
6. Human-in-the-Loop Is a Design Constraint
Design the safety net before you need it.
Three escalation tiers defined before deployment:
Advisory — human reviews all AI recommendations
Assisted — human confirms critical AI decisions
Automated — no human in loop, highest governance scrutiny
Escalation protocols defined during Diagnose phase

## Slide 10
7. Compute Is a First-Class Resource
GPU time and API costs dominate AI budgets.
DIVE tracks compute burn rate alongside schedule and budget
Each experiment track has a fixed compute budget
Exceed budget without results? The track is redesigned
Compute costs are reported in every weekly dashboard
Enables accurate ROI forecasting for AI projects

## Slide 11
The DIVE Lifecycle
Diagnose
2–4 weeks
Validate problem-Market fit
Audit data quality & signal
Establish baseline metrics
Sign Metric Contract
Screen ethics & bias
Iterate
4–8 weeks
3–5 parallel experiment tracks
Fixed compute budget per track
Weekly dashboard comparisons
Track compute burn rate
Select winning approach
Validate
2–4 weeks
Hold-out evaluation
Bias & fairness audit
Edge case stress testing
Stakeholder demo
Go/No-Go decision
Evolve
Ongoing
Deploy with monitoring
Track drift continuously
Automated alerting
Retrain on schedule
Quarterly governance review

## Slide 12
Why DIVE Wins
DIVE vs. Existing AI Project Management Approaches
PMI CPMAI: Heavy certification-focused process, 76-page workbook, no parallel exploration
Microsoft TDSP: Engineering-focused, no compute tracking, no Metric Contracts
MLOps: Deployment-focused, no project governance, no kill criteria
Agile/SAFe: Built for deterministic software, not probabilistic AI
DIVE: Parallel exploration, quantitative kill criteria, Metric Contracts, compute tracking, drift protocol

## Slide 13
What DIVE Includes
14 Templates
T1–T14 covering every phase: Project Charter, Data Audit, Metric Contract, Experiment Log, etc.
5 Governance Artifacts
G1: Governance Card, G2: Ethics Screen, G3: Risk Register, G4: Drift Log, G5: Review Report
Full Lifecycle Documentation
Published white paper on SSRN (ID: 6806018), open-source on GitHub under CC BY-ND 4.0

## Slide 14
Get Started Today
White Paper: papers.ssrn.com (Abstract ID: 6806018)
GitHub: github.com/vdhakami/dive-framework
License: CC BY-ND 4.0 — Free to use and share
Contact: vd.hakami@gmail.com · LinkedIn: Vahid Hakami